## Slide 1: Web Site Design Project
Week #1 Introduction

## Slide 2: What is this course?
Teamwork
Project Planning
Requirements gathering
Site design
Implementation
Client relations
We will cover these skills throughout our first project

## Slide 3: Web Design Projects
Have you ever wondered what the essential parts of a website are?
How to talk to customers, managers, coworkers about design projects?
How to plan a website project so it can be completed in a timely manor?

## Slide 4: Timeline – Startup and Requirements Gathering
During the first few weeks of the course we will:
  form groups,
  create a group behavior contract to ensure everyone does a share of the work,
  create a plan for how each group will design and implement content for a mystery client, and
  write simple use case diagrams to document requirements for a read back document.

## Slide 5: Timeline – Design
During the design phase we:
sketch out our websites/ applications on paper,
clarify any questions as to the design and look and feel for the web project, and…
eventually after multiple iterations decide on a final design document with a design for each web page in the project.

## Slide 6: Timeline – Implementation
We start to take our requirement analysis and design documents and make the base components or units of our website.
Once the components are written we integrate them together and create a functional layout based on our designs.
Finally, we make our content dynamic and meet some of the finer details.

## Slide 7: Timeline – Project Closing
A project closing in an opportunity for one final quality assurance pass at the requirements and a final report to be written.
Once everything is finalized a presentation must be made to the client.
Once a project reaches its close typically groups meet one final time to discuss what went well and what went poorly in a project in a personal reflection.

## Slide 8: Progress Checks
10 in total, progress checks are intended to touch base on the individual level.
If there are any questions or concerns about the project, responsibilities, conflicts, etc they should be written here.
Each progress check is worth 2% for a total of 10% throughout the course.

## Slide 9: Web Project Summary
This course is mostly group work for the 14 weeks of the semester
We will have independent progress checks to get individual feedback as well as group feedback
This course is intended to a feel for what a real-world project might feel like in industry.

## Slide 10: Thank You!
See everyone next week